## Slide 1: Agile vs. Waterfall: Lessons from SNHUI Travel
Glorimar O’Conner López
Southern New Hampshire University
CS250: Software Development Lifecycle
October 19, 2025

## Slide 2: Scrum-Agile Roles:
Scrum Master = facilitates meetings, removes blockers, supports team collaboration.
Product Owner = Prioritizes backlog, defines user stories, ensures business value.
Development Team = Cross-functional members responsible for delivering increments of working software.
Each role is essential to ensure flexibility, communication, and delivery within eaxh sprint (Cobb, 2015).

## Slide 3: Agile SDLC Phase:
Concept = product vision and roadmap
Inception = define high-level features and priorities
Iteration/Increment Planning = develop backlog, assign sprint goals
Execution = daily standup, task work, code, test
Release = deploy working software
Review and Retrospective = reflect, improve, iterate again
Agile’s iterative approach encourages continuous delivery and feedback (Beck & Andres, 2004; Highsmith, 2010).

## Slide 4: Agile vs. Waterfall Comparison:
In SNHU Travel, Agile allowed adaptability to change UI requirements mid-sprint, which would have been costly under Waterfall (Pikkarainen et al., 2008).
Criteria | Waterfall | Agile
Flexibility | Low (linear) | High (iterative)
Feedback Loop | End of project | Continuous per sprint
Stakeholder Input | Limited upfront | Frequent and ongoing
Planning | Fixed upfront | Evolving backlog

## Slide 5: When to use agile vs. waterfall:
Agile is best when:
  Requirements are evolving
  Frequent feedback is needed
  Teams are cross-functional and collaborative
Waterfall is best when:
  Requirements are fixed and clear
  Regulatory or documentation-heavy processes are involved.
A hybrid approach may suit large-scale projects where predictability and adaptability must coexist (Cobb,2015).

## Slide 6: References:
Beck, K., & Andres, C. (2004). Extreme Programming explained: Embrace Change (2nd Edition). In Addison-Wesley Professional eBooks. https://dl.acm.org/citation.cfm?id=1076267
Cobb, C. G. (2015). The Project Manager’s Guide to Mastering Agile: Principles and Practices for an Adaptive Approach. John Wiley & Sons.
Highsmith, J. (2009). Agile Project Management: Creating Innovative Products (2nd ed.). Pearson Education.
Pikkarainen, M., Haikara, J., Salo, O., Abrahamsson, P., & Still, J. (2008). The impact of agile practices on communication in software development. Empirical Software Engineering, 13(3), 303–337. https://doi.org/10.1007/s10664-008-9065-9